# Project #2 – Automation of NDOT Concrete Mix Design Excel

Team Member(s): Jacob Oetken, Anicet Atikpohou, Abbas Bashir, Michael Albracht

Date Submitted for Review: 2/24/2026

Submitted to: Dr. Kaycie Lane

Table of Contents

Project Goals	3

Project Objectives	3

Project Tasks (Breakdown)	3

TASK 1: Excel Logic Review	3

Task 2: Python Function Development	3

TASK 3: User Input Workflow	4

TASK 4: Output Generation / Formatting	4

TASK 5: Mix Scenario Research and Code Validation	4

TASK 6: Documentation and Repository Creation	4

Roles and Responsibilities	5

Mix Scenario Research and Validation	5

Python Code Development	5

Annotated Code Documentation (ACD)	5

GitHub Repository Management	5

Written Technical Report	5

Deliverables:	6

# Project Goals

The Nebraska Department of Transportation has requested the adaptation of their existing concrete mixture design from an Excel document to a structured Python based automation model. The objective of this project is to replicate all calculations obtained through the NDOT Mix Design Excel and implement them within a modular and repeatable Python environment.

This resulting system will collect user inputs, perform all required calculations for weight and volumes, and finally generate a clear summary of the mix design for one cubic yard of concrete. The automated model will be validated through the implementation of four real world design scenarios from various professional sources.

# Project Objectives

The primary objectives within this project are as follows:

- Translate all mix design calculations from the NDOT Excel workbook into Python functions

- Develop a structured, sequential user input that mirrors the Excel logic

- Generate a professional weight summary for one cubic yard of concrete

- Validate the Python code by using four researched mix design/scenarios

- Provide complete, transparent documentation through annotated code and a formal report

# Project Tasks (Breakdown)

### TASK 1: Excel Logic Review

The NDOT Excel workbook will be reviewed to extract formulas and constants used in the required calculations. The order of calculation and variable identifiers will be mapped clearly to understand how each value moves from initial inputs to the batch weight outputs.

This task ensures that all Excel logic is preserved and understood before converting it into Python code.

### Task 2: Python Function Development

All major Excel calculations will be written as individual Python functions. These functions will contain all pre-existing variables such as water calculations, cement and SCM calculations, air content, total aggregate balancing, and final weight conversions per cubic yard.

Each function will have user defined inputs and structured/labeled outputs. All output calculations will be validated against the original Excel workbook’s outputs with equal inputs.

### TASK 3: User Input Workflow

A step-by-step input structure will be created to mirror the workflow within the NDOT Excel. Required inputs will include target cementitious material weights (cement and SCMs), target water–cement ratio, target air content, aggregate percentage distributions, and specific gravities for all essential materials.

Basic input checks will be included to prevent missing or incorrect entries. The goal is to ensure consistent and reliable data entry before calculations are performed.

### TASK 4: Output Generation / Formatting

After all calculations are complete, the code will generate a clearly labeled mix design summary for one cubic yard of concrete. The output will include water weight, cement weight, SCM weights (if used), fine aggregate weight, coarse aggregate weight, and total batch quantities in pounds per cubic yard.

The results will be formatted for clarity so they can be reviewed directly or used in real applications.

### TASK 5: Mix Scenario Research and Code Validation

Four realistic concrete mix scenarios will be selected from NDOT or other professional engineering sources. Each scenario will be converted into the required input format and processed through the Python model.

The outputs will be reviewed for consistency and compared to expected values where available. Any errors or inconsistencies will be corrected to ensure the model performs reliably across different mix scenarios.

### TASK 6: Documentation and Repository Creation

A GitHub repository will be created to store the Python notebook, scenario documentation, and other supporting materials. A README file will provide instructions for running the program and understanding the output.

An Annotated Code Document (ACD) will explain how each Excel formula was translated into Python. A Gantt chart will outline project scheduling and task sequencing. A final technical report will summarize the project objectives, methods, results, and references.

# Roles and Responsibilities

All team members will contribute to project coordination, review, and final submission. Primary task ownership is defined below in alignment with the project schedule.

### Mix Scenario Research and Validation

Each team member will research one independent concrete mix scenario:

Mix 1 – Jacob, Mix 2 – Abbas, Mix 3 – Anicet, Mix 4 – Michael

Each researched mix will be converted into the required input format for the code. All members will participate in reviewing results and integrating findings into the final report.

### Python Code Development

Michael, Abbas, and Anicet will each develop designated portions of the Python automation model (LAB 1, LAB 2, and LAB 3 material sections). These responsibilities include translating Excel formulas into modular Python functions and ensuring correct calculation logic.

Jacob will combine and standardize all code sections, ensuring consistent naming conventions, integration of functions, and full workflow execution.

All members will review the final notebook prior to submission.

### Annotated Code Documentation (ACD)

Each team member will document the portion of code they developed, explaining how Excel formulas were translated into Python and how inputs and outputs are structured.

Jacob will compile and polish the final annotated document to ensure clarity, consistency, and alignment with the submitted notebook.

All members will review the final ACD before submission.

### GitHub Repository Management

Jacob will create the GitHub repository, upload final files, and complete submission.

Abbas will prepare the README document, outlining program usage and workflow instructions.

All members will contribute files and verify completeness prior to final upload.

### Written Technical Report

Jacob will analyze model outputs and assist with scenario comparison.

Abbas will structure the report to meet formatting and standards requirements.

All members will review the report for accuracy and completeness prior to submission.

# Deliverables:

| Deliverable Name | Description | Due Date |
| --- | --- | --- |
| Python Automation Notebook (.ipynb) | An executable Jupyter Notebook containing Python code which replicates the NDOT Excel mix design logic. The notebook includes user prompts and execution of user inputs, and four validation mix scenarios. | 2/24/2026 |
| Mix Scenario Documentation | A compiled document detailing four researched concrete mix design scenarios, including sources, input parameters, and validation results using the Python code. | 2/24/2026 |
| GitHub Repository | A public repository containing the Python notebook, scenario documentation, supporting files, and a README User Guide explaining how to execute the workflow and interpret outputs. | 2/24/2026 |
| Scope of Work (SOW) | A formal document defining project objectives, task breakdown, responsibilities, methodology, and deliverables associated with automating the NDOT concrete mix design model. | 2/24/2026 |
| Annotated Code Document (ACD) | A detailed document explaining each major section and operation within the Python code to support transparency and reproducibility. | 2/24/2026 |
| Gantt Chart | A professional project schedule containing dependencies, responsibilities and overall timeline management for the project. | 2/24/2026 |
| Final Technical Report | A formal engineering report including Introduction, Methods, Results & Discussion, and References. The report compares the four mix scenarios and discusses validation results in accordance with NDOT standards. | 2/24/2026 |